INVOLINK

Get Paid Faster. Look Professional. Built for Nigeria.

PRODUCT REQUIREMENTS DOCUMENT & MVP BUILD PLAN

| Product Name | Involink |
| --- | --- |

| Suggested Domain | involink.co (available, short, memorable) |
| --- | --- |

| Build Duration | 8 Weeks |
| --- | --- |

| Target Market | Nigerian Freelancers & Solo Service Providers |
| --- | --- |

| Document Type | PRD + MVP Plan + Budget Breakdown |
| --- | --- |

# 1. Executive Summary

Involink is a lightweight, web-based invoicing SaaS built specifically for Nigerian freelancers and independent service providers. The product solves three critical pain points: the lack of professional invoicing tools built around Naira, chronic late payments, and the time lost chasing clients manually.

Involink will allow freelancers to create branded invoices in minutes, track payment status in real time, and send automated WhatsApp or email payment reminders — all from one dashboard. The MVP will be live in 8 weeks at a lean development cost, with a freemium monetisation model targeting a ₦3,500/month paid tier.

# 2. Problem Statement

Nigerian freelancers currently face three major problems when managing payments:

- No locally-optimised invoicing tool exists. Most use Word/Google Docs templates, which look unprofessional and are error-prone.

- Late payment is endemic. Without automated reminders, freelancers must chase clients personally — damaging relationships and wasting hours.

- Foreign tools like Wave or FreshBooks are not designed for Naira, local bank transfers, or Nigerian business norms, and their UX assumes a formal accounting background.

The result: money is left on the table, cash flow suffers, and time is wasted. Involink fixes this with a simple, familiar, locally-built product.

# 3. Product Overview

## 3.1  Product Name & Domain

Name: Involink

Domain recommendation: involink.co — clean, short, easy to spell, and available at low cost on .co TLD. A .ng domain can be added later for local credibility.

## 3.2  Target Users

- Freelance designers, developers, photographers, and writers

- Social media managers and content creators

- Consultants, coaches, and tutors

- Any solo Nigerian service provider sending invoices regularly

## 3.3  Value Proposition

Create. Send. Get Paid. In under 3 minutes — built for Nigeria, priced for Nigeria.

# 4. MVP Feature Set (8-Week Build)

The MVP is scoped to core value only. Every feature not listed below is intentionally excluded to keep the build lean and investor-demonstrable within the 8-week window.

## 4.1  User Authentication

- Sign up / log in with email & password

- Google OAuth for one-click signup

- Password reset via email

## 4.2  Client Management

- Add and save client details (name, email, phone, address)

- Client list / directory with search

## 4.3  Invoice Creation

- Create professional invoices with logo upload, business name, and Naira (₦) currency

- Add line items (service description, quantity, rate, subtotal)

- Auto-calculate totals, optional VAT (7.5%)

- Invoice numbering (auto-generated, e.g. INV-0042)

- Due date picker

- PDF export / download

## 4.4  Invoice Tracking Dashboard

- View all invoices with status: Draft, Sent, Paid, Overdue

- Filter by status and date range

- Summary cards: Total Billed, Total Paid, Outstanding Amount

## 4.5  Payment Reminders

- Send invoice to client via email directly from the app

- One-click WhatsApp reminder with pre-filled message

- Manual mark-as-paid button

## 4.6  Account Settings

- Business profile (name, logo, bank details for invoice footer)

- Notification preferences

# 5. Tech Stack

The stack is chosen to be modern, fast to build with, low-cost to host, and easy to find Nigerian developers for. No over-engineering — this is a lean MVP.

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | Fast, SEO-friendly, great ecosystem, Vercel-native |
| Styling | Tailwind CSS + shadcn/ui | Beautiful UI fast, zero design cost |
| Backend / API | Node.js + Express | Full control, separate deployable service, scales independently |
| API Architecture | REST API (JSON) | Simple, well-understood, easy to test and maintain |
| Database | Supabase (PostgreSQL) | Managed Postgres with a generous free tier |
| Authentication | JWT + bcrypt (custom) | Stateless auth, full control over token logic |
| PDF Generation | Puppeteer / PDFKit | Server-side on Express, reliable PDF output |
| File Storage | Supabase Storage | Logo uploads, free on Supabase free tier |
| Email Sending | Resend.com | Free 3,000 emails/month, simple REST API |
| Frontend Hosting | Vercel | Free tier covers MVP traffic comfortably |
| Backend Hosting | Railway.app | Free starter tier, easy Node/Express deploy, no DevOps needed |
| Domain | involink.co | ~$12/yr via Namecheap or Cloudflare |
| Version Control | GitHub | Free, standard — separate repos for frontend & backend |

Frontend and backend are deployed as separate services, giving full independence. The Express API can be versioned (v1, v2) and extended with new endpoints at any time without touching the frontend.

# 6. Development Phases (8 Weeks)

## Week 1–2  ›  Foundation

- Set up Next.js project, Tailwind, shadcn/ui component library

- Configure Supabase (database schema, auth)

- Build authentication screens: signup, login, Google OAuth, password reset

- Design database schema: users, clients, invoices, invoice_items, payments

- Build basic dashboard shell and navigation

Deliverable: Working login/signup flow + empty dashboard live on Vercel

## Week 3–4  ›  Core Invoice Engine

- Build client management (add, edit, list, search)

- Build invoice creation form with line items, Naira currency, VAT toggle

- Auto-calculate totals and generate invoice numbers

- Implement PDF generation (React-PDF)

- Due date picker and basic status logic (Draft / Sent / Paid / Overdue)

Deliverable: User can create and download a professional PDF invoice

## Week 5–6  ›  Tracking + Reminders

- Build invoice tracking dashboard with status filters and summary cards

- Implement send-invoice-by-email via Resend API

- Build WhatsApp reminder button (pre-filled wa.me link with message)

- Mark-as-paid functionality

- Overdue detection (auto-flag invoices past due date)

Deliverable: Full invoicing workflow end-to-end — create, send, track, mark paid

## Week 7  ›  Polish + Settings

- Business profile settings: name, logo upload, bank details footer

- Mobile responsiveness pass (Nigeria is mobile-first)

- Loading states, error handling, empty states

- UI polish across all screens

Deliverable: App is polished, mobile-responsive, and investor-demo ready

## Week 8  ›  Launch Preparation

- Bug fixing and QA testing

- Set up custom domain on Vercel (involink.co)

- Write basic landing page with waitlist / signup CTA

- Set up basic analytics (Vercel Analytics or Plausible free tier)

- Onboard 5–10 beta users for feedback

Deliverable: MVP live at involink.co, ready for investor demo and beta users

# 7. Budget Breakdown

## 7.1  Infrastructure Costs (Monthly / Year 1)

| Item | Provider | Cost |
| --- | --- | --- |
| Hosting (Frontend) | Vercel Free Tier | ₦0 / month |
| Backend Hosting | Railway.app Starter | ₦0 / month (free tier) |
| Database + Storage | Supabase Free Tier | ₦0 / month |
| Email Sending | Resend Free (3k emails/mo) | ₦0 / month |
| Domain (involink.co) | Namecheap / Cloudflare | ~₦18,000 / year |
| Analytics | Vercel Analytics (free) | ₦0 / month |
| SSL Certificate | Included with Vercel + Railway | ₦0 |

Total infrastructure cost in Year 1: ~₦18,000 (~$12 USD). Once the paid user base grows, Supabase Pro (~$25/mo) and Railway Pro (~$5/mo) will be the first upgrades — easily covered by 10 paying subscribers.

# 8. Monetisation Model

Every plan starts with a 14-day free trial — no credit card required. This removes friction at signup and lets freelancers experience the full value before committing.

| Plan | Price / Month | What's Included | Best For |
| --- | --- | --- | --- |
| Starter | ₦1,500 / mo | Up to 10 invoices/month, PDF export, email send, basic template, Naira currency | Freelancers just starting out or with low invoice volume |
| Pro | ₦3,500 / mo | Unlimited invoices, custom branding + logo, WhatsApp reminders, client portal, multiple templates, overdue auto-alerts | Active freelancers with 5+ regular clients |
| Business | ₦7,000 / mo | Everything in Pro + up to 3 team members, priority support, advanced reports, multi-currency (USD/GBP), Paystack payment link | Small agencies, studios, or growing solo operators |

14-Day Free Trial applies to all plans. Users get full Pro features during the trial period, then choose their plan. No credit card required at signup.

Break-even analysis: 10 Starter users = ₦15,000/mo. 30 Pro users = ₦105,000/mo. 10 Business users = ₦70,000/mo. A mixed base of 50 paying users across plans realistically generates ₦130,000–₦175,000/month — comfortably covering infrastructure and returning profit.

# 9. Deliverables Timeline

| When | What You Get |
| --- | --- |
| End of Week 2 | Working auth system + dashboard shell live on Vercel |
| End of Week 4 | Invoice creation + PDF download working |
| End of Week 6 | Full invoicing workflow: create → send → track → paid |
| End of Week 7 | Polished, mobile-ready app ready for demo |
| End of Week 8 | Live product at involink.co with landing page + beta users |
| Month 3 onwards | First paying customers, iterate based on feedback |

# 10. Post-MVP Roadmap (Future Features)

These features are excluded from the MVP to keep the build lean, but are natural additions after the first paying users come in:

- Paystack / Flutterwave payment link integration (client pays directly via card)

- Recurring invoices for retainer clients

- Automated overdue email/WhatsApp sequences

- Multi-currency support (USD invoicing for diaspora clients)

- Client portal (client can view and download their invoices)

- Expense tracking & basic profit/loss report

- Team / agency accounts with multiple users

- Mobile app (React Native, same codebase)

# 11. Name Rationale — Why Involink?

- Invoice + Link — the product creates invoices and links you to getting paid.

- Short, clean, and easy to pronounce in both English and Yoruba/Igbo/Hausa contexts.

- involink.co is available and affordable (~$12/yr).

- The .co TLD is widely used by startups globally and perceived as credible.

- Social handles (@involink) are available across Twitter/X, Instagram, and LinkedIn.

- Memorable for word-of-mouth — a freelancer can easily say 'I use Involink' to a colleague.

Involink — Built for the Nigerian Hustle.

involink.co  •  Confidential Investor Document